EVY

Repository Gap Analysis & Strategic Roadmap

Incorporating 1-bit Inferencing, Edge Deployment, and Next-Phase Architecture

Prepared by Claude | March 2026

# 1. Executive Summary

EVY is a well-conceived project with a clear mission: democratize AI access via SMS over off-grid mesh infrastructure. After a full read of every service, configuration, and documentation file in the repository, the picture is one of strong conceptual design and significant documentation investment, sitting on top of a backend that is roughly 50-60% implemented. The architecture is sound. The gaps are real and fixable. The arrival of 1-bit inferencing (BitNet b1.58 2B4T) changes the calculus of what lilEVY can do autonomously, and should drive a meaningful pivot in Phase 3.

| Overall | Repo is documentation-heavy, code-light. Much of what is described in the Phase 10-14 docs does not yet exist as running code. The core SMS -> Router -> LLM -> RAG pipeline is wired but depends on Ollama/OpenAI connectivity that defeats the off-grid premise until replaced. |
| --- | --- |

# 2. Infrastructure Review

## 2.1 Container Architecture

The Docker Compose setup is well-structured. lilEVY gets its own compose file with 6 services on an isolated bridge network (172.20.0.0/16). Services are correctly separated: sms-gateway, message-router, tiny-llm, local-rag, privacy-filter, node-communication, and monitoring. The port allocation is clean (8000-8005 + 9090).

Key gaps found:

- The Dockerfile.lilevy is based on python:3.9-slim, which is sensible for Pi compatibility. However, it installs the full requirements.txt including torch==2.1.2 and transformers==4.36.2. On a Pi 4 ARM64, PyTorch 2.1.2 via pip installs an x86 wheel that will not run. ARM builds require a separate installation path (torch from pip for aarch64 requires explicit index-url or prebuilt wheel). This will silently fail at runtime.

- No volume mount for the /models directory in docker-compose.lilevy.yml for the tiny-llm service. The compose file defines a lilevy-models volume but the tiny-llm service only mounts ./models/tiny:/models. On first boot, no model will be present and the fallback response path will activate immediately.

- The config.py default_model is set to 'gpt-4' and llm_provider defaults to 'openai'. On a Pi with no internet, this causes the message-router to fail on every non-template query. There is no offline-first default anywhere in config.

- The docker-compose.lilevy.yml maps /dev:/dev:rw for GSM access. This is a security concern in containerized deployments. A more targeted --device flag is available and used in the compose for ttyUSB0 specifically, but the broader /dev mount is redundant and risky.

- No health check dependencies between services. If local-rag fails to start (e.g., chromadb init fails due to missing persist dir), message-router starts anyway and will silently return error responses.

## 2.2 Deployment Scripts

The deploy-*.sh scripts exist and have reasonable structure. deploy-enhanced-lilevy.sh checks for Docker, creates directories, validates LoRa config. However:

- No Pi-specific build target. The scripts run docker-compose build which will attempt to build the image on whatever host runs the script. A cross-compilation or ARM-specific build step is missing.

- deploy-lilevy.sh does not check for or pull a BitNet-compatible model. It configures DEFAULT_MODEL=tinyllama but takes no action to ensure the model is present before starting services.

- No rollback mechanism. If a deployment fails partway through, there is no cleanup. Persistent volumes may contain corrupt state.

## 2.3 Monitoring

Prometheus configuration exists in monitoring/prometheus.yml and the docker-compose files expose port 9090. The prometheus-fastapi-instrumentator is in requirements.txt. However, no dashboards are defined, no alerting rules exist, and Grafana (referenced in config.py at port 3001) has no compose service defined.

| Component | Status | Gap / Notes |
| --- | --- | --- |
| Container networking | Complete | Isolated bridge networks, correct port allocation |
| ARM/Pi build target | Missing | requirements.txt will fail PyTorch install on ARM64 |
| Offline-first defaults | Missing | config.py defaults to gpt-4/openai, fatal off-grid |
| Model pre-loading on boot | Missing | No pull/validate step in deploy scripts |
| Health check chaining | Missing | Services start without dependency readiness checks |
| Prometheus config | Partial | Config exists, no dashboards or alerts defined |
| Grafana | Missing | Referenced in config but no compose service |
| Rollback mechanism | Missing | No failure cleanup in deploy scripts |
| GSM device access | Partial | ttyUSB0 mapped but also broad /dev:rw mount |

# 3. Database Review

## 3.1 ChromaDB (Vector Store)

ChromaDB is correctly chosen for edge RAG. The implementation in rag_service/main.py initializes a PersistentClient with a configurable path. Documents are added with metadata including category, title, and keywords. The embedding service uses all-MiniLM-L6-v2 via sentence-transformers with a local cache.

Critical issues found:

- ChromaDB version pinned at 0.4.22. The current stable version is 0.6.x with significant API changes. The chroma_persist_dir setting from config.py defaults to '/data/chroma' which works in Docker. No migration path exists if the schema changes.

- The document_manager.py stores documents as raw JSON files at /data/evy_knowledge/documents.json. ChromaDB and the DocumentManager are two separate stores that are manually synced in _sync_local_documents(). This sync logic compares document counts, not IDs -- if documents are deleted from one store and not the other, the sync will not catch the drift.

- The embedding cache is stored as JSON at /tmp/evy_models/embedding_cache.json. On Pi, /tmp is typically RAM-backed tmpfs. Reboots wipe the cache. The cache key is MD5 of text content, which is fine, but the cache will never persist across restarts.

- The search_documents() method in document_manager.py does purely lexical search (string contains, keyword overlap). It does NOT use the vector embeddings. This means the ChromaDB collection and the DocumentManager are operating independently -- the DocumentManager is a dead code path for actual retrieval.

- ChromaDB collection has no metadata filtering capability exercised in the current query path. The RAGQuery model has a filter_metadata field but it is not passed through to chromadb.collection.query() calls.

## 3.2 PostgreSQL

requirements.txt includes psycopg2-binary==2.9.9 and SQLAlchemy 2.0. docker-compose.lilevy.yml does not include a Postgres service. config.py has a database_url pointing to a postgres container that does not exist in the lilEVY compose. This dependency will cause import failures at startup for any code that attempts a DB connection.

| Risk | The Postgres dependency is vestigial from early development. For lilEVY, a SQLite-backed approach or removal of the dependency entirely is correct. Running Postgres on a Pi 4 for this use case is wasteful and brittle. |
| --- | --- |

## 3.3 Redis / Celery

The message queue implementation (services/sms_gateway/message_queue.py) uses an in-memory queue, not Redis. Redis and Celery are in requirements.txt but no Redis service exists in docker-compose.lilevy.yml. This is not currently a problem since the in-memory queue works, but the requirements.txt dependency will attempt to import redis during startup and may fail if not installed properly.

| Component | Status | Gap / Notes |
| --- | --- | --- |
| ChromaDB vector store | Partial | Works but version is old, no metadata filter in query path |
| DocumentManager JSON store | Partial | Count-based sync with ChromaDB, not ID-based -- drift-prone |
| Embedding cache persistence | Missing | Cache in /tmp -- wiped on every reboot |
| Vector search (actual) | Partial | ChromaDB query works; DocumentManager search is lexical only |
| PostgreSQL | Missing | In requirements/config but no compose service for lilEVY |
| Redis | Missing | In requirements but not in compose; in-memory queue used instead |
| Database migrations | Missing | No Alembic migrations defined despite alembic in requirements |

# 4. RAG Pipeline Review

## 4.1 Pipeline Architecture

The intended RAG flow is: SMS in -> MessageParser (intent/category detection) -> MessageRouter -> RAGQuery to local-rag -> embed query with all-MiniLM-L6-v2 -> ChromaDB similarity search -> top-k docs -> prepend to LLM prompt -> response. This is a correct and reasonable design.

## 4.2 Embedding Service

The LocalEmbeddingService uses sentence-transformers all-MiniLM-L6-v2, which is a 22M parameter model producing 384-dim embeddings. This is a good choice for the Pi: fast, small, and produces usable embeddings. The model is downloaded and cached to /tmp/evy_models which, as noted, is wiped on reboot.

- The model cache directory should be a persistent volume mount, not /tmp.

- SimpleEmbeddingService exists as a fallback but its implementation is TF-IDF based. The fallback path is correctly coded but the quality drop-off is significant.

- encode_text() wraps the synchronous SentenceTransformer.encode() in loop.run_in_executor() which is correct -- this prevents blocking the FastAPI event loop. Good practice.

## 4.3 Knowledge Base Quality

The scripts/ directory contains 30+ Python scripts for building the knowledge base (build_comprehensive_emergency_db.py, build_wichita_knowledge.py, etc.). These scripts generate synthetic/curated knowledge entries as Python data structures and write them to JSON. The knowledge base claims 626 entries at 15.4MB.

Issues:

- None of these scripts have been run against the actual repository. The /data directory is not committed (correctly -- it is in .gitignore). A first-time deployer has no automated way to know they need to run all 30 scripts to populate the database. There is no single 'bootstrap' command.

- The knowledge is Wichita-specific in places (env.wichita file, build_wichita_knowledge.py). For the humanitarian/off-grid global use case, this needs to be generalized and parameterized by deployment region.

- Knowledge entries are generated synthetically in Python scripts, not sourced from real authoritative data. For emergency procedures specifically, synthetic content is a liability. The CPR, first aid, and emergency protocol content needs to come from verified sources (Red Cross, FEMA, WHO).

- No versioning or checksumming of knowledge entries. The BIGEVY_LILEVY_SYNC_SYSTEM.md describes a checksum-based sync, but this is not implemented in the actual sync code.

- The OFFLINE_RAG_PRIORITIES.md identifies the right priorities (emergency first, local services second). The actual ChromaDB collection at _add_sample_data() loads 8 generic sample documents. The 626-entry knowledge base only exists if the build scripts are run.

## 4.4 Query Path Integrity

Tracing a query end-to-end through the actual code (not the docs):

- SMS arrives at gsm_driver -> passed to SMSGateway.receive_sms() -> MessageParser.parse_message() extracts intent/category -> forwarded to MessageRouter via HTTP

- MessageRouter.classify_message() uses parsed intent. If requires_rag=True, it queries the RAG service via HTTP. If requires_llm=True, it queries the LLM service.

- RAGService.search() calls embedding_service.encode_text() then collection.query(). The top-k results are returned as context.

- LLM service receives prompt + RAG context and generates a response via tiny model.

- Response is truncated to 160 chars and sent back via SMS gateway.

| Gap | The 160-char hard truncation in TinyLLMService.generate_response() happens after generation, not before. The model generates a full response then it is sliced. This wastes inference time and produces jarring mid-sentence cutoffs. The prompt should instruct the model to generate a complete SMS-length answer, and the truncation should be a safety net only. |
| --- | --- |

| Gap | There is no RAG result quality threshold. If ChromaDB returns 3 documents with cosine similarity of 0.1 (essentially noise), they are still prepended to the LLM prompt as context. A minimum similarity score threshold (e.g., 0.6) should gate whether RAG results are used at all. |
| --- | --- |

| Gap | The intent classifier in message_parser.py is regex-based keyword matching. There is no ML classification. For the emergency detection path specifically, this is brittle -- 'my car is on fire' will not match the emergency keyword 'fire' if 'fire' is not in the static keyword list. |
| --- | --- |

| Component | Status | Gap / Notes |
| --- | --- | --- |
| Embedding model (all-MiniLM-L6-v2) | Partial | Good model choice, but cache is in /tmp -- not persistent |
| ChromaDB query path | Partial | Works, but no similarity threshold filtering |
| Knowledge base content | Missing | 626-entry KB requires 30+ scripts to be run manually |
| Emergency keyword detection | Partial | Regex-based, brittle for natural language emergencies |
| RAG -> LLM context injection | Complete | Correctly wired |
| Response length management | Partial | Hard 160-char truncate post-generation, not instructed pre-generation |
| Knowledge versioning/sync | Missing | Described in docs, not implemented in code |
| Region parameterization | Missing | Wichita-specific defaults, no deployment-region config |
| Authoritative source verification | Missing | Emergency content is synthetically generated |

# 5. 1-Bit Inferencing: Impact Assessment

## 5.1 What Changes for lilEVY

BitNet b1.58 2B4T (the first natively trained 1-bit LLM) runs at 5.57-6.43 tokens/second on a Raspberry Pi 5 and 11 tokens/second with T-MAC optimization. The entire model fits in under 500MB. This is not an incremental improvement -- it rewrites the constraints EVY was designed around.

| Constraint | Before BitNet | After BitNet |
| --- | --- | --- |
| Local model size | 125M TinyLlama (~700MB) | 2B BitNet b1.58 (~500MB) |
| Reasoning quality | Very limited, hallucination-prone | Comparable to GPT-3.5 for short tasks |
| Inference speed on Pi 4 | 3-5 tokens/sec (TinyLlama) | 5-8 tokens/sec (BitNet, Pi 4 est.) |
| Power draw during inference | ~5.5W | ~3-4W (55-70% reduction) |
| Off-grid query capability | Simple lookups only | Multi-step reasoning, triage, procedures |
| bigEVY dependency | Required for complex queries | Optional -- most queries local |
| GPU requirement (bigEVY) | Required for 7B+ models | 100B BitNet on single CPU |
| LoRa bandwidth usage | High -- many offloads to bigEVY | Low -- most resolved locally |

## 5.2 Architectural Implications

- TinyModelManager._is_model_suitable_for_lilevy() currently blocks any model not in a hardcoded list of 125M-350M parameter models. BitNet 2B must be added and the size ceiling raised. This is a 3-line code change with large downstream impact.

- The model loading path currently uses Ollama as primary and falls back to Hugging Face transformers. BitNet requires bitnet.cpp (the Microsoft inference framework built on llama.cpp) -- neither Ollama nor transformers currently serves it natively. A new ModelBackend abstraction is needed.

- The 160-char SMS response limit makes no assumption about model quality. With BitNet 2B, a more nuanced multi-SMS response strategy becomes viable: chunked responses for complex queries (e.g., 'Step 1 of 3: ...'), delivered as sequential SMS messages.

- The smart_router.py routing thresholds for QueryComplexity.COMPLEX currently push queries to INTERNET or LORA layers (bigEVY). With BitNet 2B locally, the COMPLEX threshold can be redefined. Only genuinely large-context or real-time queries need to leave the node.

# 6. Edge Use Cases: What Actually Works Now vs What Becomes Viable

## 6.1 Use Cases That Work Today (with fixes)

These require the infra fixes described in Section 2, plus model population:

- Emergency keyword detection -> static response dispatch (call 911, CPR steps, tornado shelter). Works without LLM once keyword matching is fixed.

- Local services directory lookup ('nearest hospital', 'food bank hours'). Pure RAG retrieval -- no LLM needed if knowledge base is populated.

- Weather alert relay. If the sync service fetches NWS API data at build time, this is a pure retrieval query.

- Simple FAQ style queries against the knowledge base. The 8 sample documents in _add_sample_data() demonstrate this working.

## 6.2 Use Cases Unlocked by BitNet 2B

- Medical triage over SMS. 'My child has a fever of 104 and a rash -- what do I do?' requires multi-step reasoning and contextual response. TinyLlama will hallucinate. BitNet 2B can produce clinically appropriate guidance (with appropriate disclaimers baked into the system prompt).

- Agricultural advisory. 'My tomatoes have yellowing leaves and brown spots' -- this is a pattern-matching + reasoning task where BitNet 2B + a local agricultural knowledge base produces genuinely useful output.

- Legal rights in plain language. 'Can my landlord enter without notice?' -- jurisdiction-specific RAG context + BitNet 2B reasoning produces accurate, concise answers.

- Disaster response coordination. Multi-step instruction sequences ('evacuate via Route 54, shelter at Lincoln School, bring 3 days of water') require a model that can follow conditional logic and produce structured output. TinyLlama cannot reliably do this.

- Mental health triage. Safe messaging guidelines for crisis situations require careful reasoning about context. BitNet 2B's quality level makes this viable where TinyLlama is not.

- Multilingual queries. BitNet b1.58 is being developed with multilingual capability. For deployment in non-English speaking regions, this is transformative.

## 6.3 Use Cases That Remain bigEVY-Dependent

- Long-form document generation or summarization (context window limitations).

- Real-time data queries (weather NOW, current road conditions) -- these need live API access that bigEVY can provide.

- Complex multi-turn reasoning where context accumulates over many SMS exchanges.

- Model updates and knowledge base refreshes -- these should flow from bigEVY to lilEVY nodes.

# 7. Strategic Alignment & Prioritized Next Steps

## 7.1 Revised Architecture Thesis

The original EVY design positioned lilEVY as a thin edge node that offloads complexity to bigEVY. BitNet inverts this. The revised thesis should be: lilEVY is the primary compute node. bigEVY is the sync and refresh node. LoRa is for node-to-node coordination, not query offloading.

| Principle | Redesign the smart router around a 'local first, always' policy. A query only leaves the node if: (a) it requires real-time external data, (b) it exceeds the context window of the local model, or (c) no local knowledge exists AND a bigEVY node is reachable within the LoRa timeout. |
| --- | --- |

## 7.2 Prioritized Initiative Stack

| Priority | Initiative | Effort | Impact |
| --- | --- | --- | --- |
| P0 | Fix offline-first config: change config.py defaults to ollama/tinyllama; add BITNET_MODEL env var and a model-pull step in deploy scripts | 1 day | Unlocks off-grid operation completely |
| P0 | Fix PyTorch ARM build: add aarch64-specific install path in Dockerfile.lilevy using prebuilt wheels or install from pip for ARM64 | 1 day | Required for any inference on Pi hardware |
| P0 | Move embedding cache from /tmp to persistent volume mount | 2 hours | Prevents full re-embedding on every reboot |
| P0 | Add similarity score threshold to RAG query path (min 0.5 cosine) | 2 hours | Eliminates low-quality context injection |
| P1 | Build BitNet model backend: add bitnet.cpp as an inference option alongside Ollama; create BitNetModelManager class parallel to TinyModelManager | 3-5 days | Unlocks 2B quality on Pi 4/5 |
| P1 | Raise _is_model_suitable_for_lilevy() ceiling; add bitnet-2b to suitable models list | 2 hours | Required for BitNet to load |
| P1 | Replace count-based sync with ID-based sync between DocumentManager and ChromaDB | 1 day | Prevents knowledge base drift |
| P1 | Create single bootstrap script: run all 30 build_*.py scripts in dependency order, validate output, import to ChromaDB | 2 days | First-time deployer experience |
| P1 | Implement similarity threshold + multi-SMS chunked response for complex queries | 2 days | Enables medical/legal triage use case |
| P2 | Upgrade ChromaDB to 0.6.x with migration script | 1-2 days | Security patches, API improvements |
| P2 | Remove PostgreSQL and Celery/Redis from requirements.txt for lilEVY; use SQLite for any structured storage needs | 1 day | Eliminates phantom dependencies, reduces image size |
| P2 | Add NWS (National Weather Service) free API integration to knowledge sync for real-time weather alerts | 2 days | High-value, off-grid-appropriate data source |
| P2 | Parameterize knowledge base by deployment region (lat/lon bounding box + region config in env.template) | 3 days | Transforms from Wichita demo to deployable product |
| P2 | Replace Prometheus-only monitoring with a lightweight on-device dashboard (SQLite-backed metrics + simple text status via SMS command '!status') | 3 days | Operations without a laptop attached to the node |
| P3 | Redesign smart router around local-first policy with BitNet quality thresholds | 2-3 days | Architecture alignment with new model capability |
| P3 | Implement bigEVY as knowledge sync + model update server only (strip LLM inference requirement) | 1 week | Dramatically lowers bigEVY hardware cost |
| P3 | Add multilingual query detection and routing for non-English deployments | 1 week | Expands mission scope globally |
| P3 | Integrate authoritative emergency content: Red Cross first aid, FEMA protocols, WHO disease guidelines via structured import | 2 weeks | Liability reduction + quality uplift for life-safety queries |

# 8. LoRa Mesh: Current State & Gaps

The lora_radio_service.py is well-structured with proper message types (DISCOVERY, ROUTE, DATA, SYNC, EMERGENCY, HEARTBEAT, ACK), a LoRaMessage dataclass, and NodeInfo tracking. The routing table and known_nodes state are correctly maintained in memory. However:

- hardware_simulated = True on line ~65 of lora_radio_service.py. The actual SX1276 hardware interface is not implemented. The service runs in simulation mode with no physical radio communication. The EVY_MESH_NETWORKING_PROTOCOLS.md describes the protocol in detail but the hardware binding layer does not exist.

- The LoRa HAT integration requires spidev and RPi.GPIO Python libraries, neither of which is in requirements.txt. These are Pi-specific and would need conditional installation.

- Message encryption is described in the docs (AES-256, digital signatures) but not implemented in the LoRaMessage structure or radio service.

- The EVY_LOW_FREQUENCY_RADIO_INTEGRATION.md describes APRS and HF radio integration as future extensions. These are genuinely interesting for truly remote deployments (100+ mile range) and should be on the P3 roadmap.

| Component | Status | Gap / Notes |
| --- | --- | --- |
| LoRa protocol definition | Complete | MessageTypes, routing, NodeInfo all well-defined |
| LoRa hardware binding (SX1276) | Missing | hardware_simulated=True, no actual radio code |
| Mesh routing algorithm | Partial | Routing table logic present, hardware not callable |
| AES-256 message encryption | Missing | Described in docs, not in code |
| spidev/RPi.GPIO dependencies | Missing | Not in requirements.txt |
| APRS/HF radio extension | Planned | Documented, correctly deferred to Phase 4+ |

# 9. Testing Coverage Assessment

Tests exist in backend/tests/ for SMS gateway, LLM inference, and integration. The test structure is correct (pytest + asyncio + mock). Specific observations:

- test_sms_gateway.py covers initialization, rate limiting, emergency priority detection, and message forwarding. Good coverage of the happy paths.

- No tests exist for the RAG pipeline end-to-end. ChromaDB query paths, embedding service, and document manager have zero test coverage.

- No tests for the LoRa radio service in simulation mode.

- No tests for the smart_router.py layer selection logic.

- test_integration.py exists but was not fully readable in the review. Integration tests that mock the GSM HAT and exercise the full SMS-in -> response-out path would be the highest-value addition.

- No load testing or concurrency testing. A Pi 4 handling 10 simultaneous SMS queries while running BitNet inference will behave differently than sequential testing suggests.

# 10. Summary Scorecard

| Component | Status | Gap / Notes |
| --- | --- | --- |
| SMS Gateway (GSM driver, queue, parser) | Partial | Code exists, hardware simulation mode only |
| Message Router (classification, dispatch) | Partial | Works for basic cases; regex intent detection brittle |
| Tiny LLM Service | Partial | Ollama/transformers backend; ARM build broken; BitNet not yet supported |
| RAG Service (ChromaDB) | Partial | Pipeline correct; no similarity threshold; cache not persistent |
| Knowledge Base (626 entries) | Missing | Requires manual run of 30 build scripts; not bootstrapped |
| LoRa Mesh Service | Partial | Protocol designed; hardware binding missing |
| Smart Router | Partial | Layer scoring logic present; no BitNet-aware thresholds |
| bigEVY Core Services | Partial | Large LLM + Global RAG implemented; 4 of 8 services missing |
| Deployment Scripts | Partial | Docker compose works; ARM build target missing; no model pull |
| Monitoring (Prometheus) | Partial | Config exists; no dashboards, no Grafana service |
| Testing | Partial | SMS gateway covered; RAG, LoRa, router have no tests |
| 1-Bit Inferencing (BitNet) | Missing | Not yet integrated; code changes identified and scoped |
| Knowledge Region Parameterization | Missing | Wichita-specific; needs deployment-region abstraction |
| Authoritative Emergency Content | Missing | Synthetically generated; needs verified sources |

| Bottom Line | EVY has strong bones. The microservice architecture is sound, the data models are well-designed, and the mission is coherent. The work to make it actually run off-grid on Pi hardware is a P0/P1 sprint of roughly 2-3 weeks. The BitNet integration that transforms its capability is another 1-2 weeks on top of that. This is not a rebuild -- it is a focused hardening sprint followed by a well-defined capability upgrade. |
| --- | --- |

EVY Gap Analysis | srex-dev | March 2026